CONTAINERIZED VEHICLE INSPECTION WORKFLOW

STEP 2 — AGILE PLANNING AND DEVOPS WORKFLOW

Student Name: Shlok Rekhraj
Roll Number: 23102C0045
Project Title: Containerized Vehicle Inspection Workflow
Institute: Vidyalankar Institute of Technology
Department: Computer Engineering
Academic Year: 2026–27

1. Purpose of Agile Planning

The Vehicle Inspection Workflow will be developed using an Agile approach. The project will be divided into small, manageable tasks that can be planned, implemented, tested and reviewed incrementally.

The Agile approach will allow the development team to:

- Break the MVP into manageable tasks.

- Prioritize important functionality.

- Track development progress.

- Define clear acceptance criteria for each requirement.

- Identify incomplete work early.

- Integrate testing throughout development.

- Continuously improve the application.

- Maintain a clear connection between requirements and implementation.

The 15 tasks defined during Step 1 will form the baseline for the Agile product backlog.

2. Agile Roles

The project will use the following logical Agile roles:

| Role | Responsibility |
| --- | --- |
| Product Owner | Defines requirements, priorities and expected business outcome |
| Scrum Master | Facilitates Agile activities and removes process-related obstacles |
| Development Team | Designs, develops, tests and maintains the application |
| Reviewer / Stakeholder | Provides feedback regarding the inspection workflow |
| Project Guide | Provides academic supervision and evaluates project progress |

For the academic implementation, multiple roles may be performed by the same student where required.

3. User Stories

The following user stories have been derived from the frozen 15-task MVP.

US-01 — User Registration

User Story:

As a vehicle applicant, I want to create an account so that I can access the vehicle inspection system.

Acceptance Criteria:

- User can enter the required registration information.

- Mandatory fields cannot be left empty.

- The system validates the submitted information.

- A valid registration creates a user account.

- The system displays an appropriate message after successful registration.

- Invalid registration information generates an appropriate error message.

US-02 — User Login

User Story:

As a registered user, I want to log in so that I can access my vehicle inspection requests.

Acceptance Criteria:

- User can enter login credentials.

- Valid credentials allow the user to access the system.

- Invalid credentials are rejected.

- An appropriate error message is displayed for invalid login.

- The user is redirected to the appropriate dashboard after successful login.

US-03 — Vehicle Details Entry

User Story:

As a vehicle applicant, I want to enter my vehicle details so that the inspection request contains the required vehicle information.

Acceptance Criteria:

- Applicant can enter required vehicle details.

- Mandatory fields are validated.

- Vehicle registration information is validated according to the defined format.

- Invalid information generates a validation message.

- Valid information can be submitted successfully.

US-04 — Inspection Request Creation

User Story:

As a vehicle applicant, I want to create an inspection request so that my vehicle can be submitted for review.

Acceptance Criteria:

- Applicant can initiate a new inspection request.

- Required vehicle information must be provided.

- The system assigns a unique request identifier.

- The request is stored successfully.

- The initial status is set to SUBMITTED.

US-05 — Document Information Submission

User Story:

As a vehicle applicant, I want to provide required document information so that the reviewer can verify the inspection request.

Acceptance Criteria:

- Applicant can provide the required document information.

- Mandatory document information is validated.

- Missing required information is identified.

- Valid document information is associated with the inspection request.

- The request cannot proceed if required information is incomplete.

US-06 — Input Validation

User Story:

As a system user, I want the application to validate entered information so that incorrect or incomplete data is not processed.

Acceptance Criteria:

- Mandatory fields are checked.

- Invalid formats are rejected.

- Appropriate validation messages are displayed.

- Valid information is accepted.

- Validation occurs before request submission.

US-07 — Request Storage

User Story:

As a system administrator, I want inspection requests to be stored in a database so that submitted information can be retrieved and managed.

Acceptance Criteria:

- Valid inspection requests are stored.

- Each request has a unique identifier.

- Vehicle and applicant information are associated with the request.

- Request status is stored.

- Stored requests can be retrieved successfully.

US-08 — Reviewer Dashboard

User Story:

As an inspection reviewer, I want to view submitted inspection requests so that I can manage requests requiring review.

Acceptance Criteria:

- Reviewer can access the dashboard.

- Submitted requests are displayed.

- Request information is presented in a structured manner.

- Reviewer can identify the current status of requests.

- Reviewer can select a request for detailed review.

US-09 — Request Details View

User Story:

As an inspection reviewer, I want to view complete request details so that I can evaluate the submitted vehicle information.

Acceptance Criteria:

- Reviewer can open an inspection request.

- Vehicle information is displayed.

- Document information is displayed.

- Applicant information required for review is displayed.

- Current request status is displayed.

US-10 — Review Action

User Story:

As an inspection reviewer, I want to examine the submitted information so that I can make an appropriate inspection decision.

Acceptance Criteria:

- Reviewer can examine all relevant request information.

- Reviewer can identify incomplete or invalid information.

- Reviewer can proceed to approve or reject the request.

- The review action is associated with the correct request.

US-11 — Approval

User Story:

As an inspection reviewer, I want to approve a valid inspection request so that the applicant receives an approval decision.

Acceptance Criteria:

- Reviewer can select the approval action.

- The correct request is updated.

- The request status changes to APPROVED.

- The approval decision is stored.

- The applicant can view the updated status.

US-12 — Rejection

User Story:

As an inspection reviewer, I want to reject an invalid or incomplete inspection request so that unsuitable requests are not approved.

Acceptance Criteria:

- Reviewer can select the rejection action.

- The correct request is updated.

- The request status changes to REJECTED.

- A rejection decision can be stored.

- The applicant can view the updated status.

US-13 — Status Tracking

User Story:

As a vehicle applicant, I want to track my inspection request status so that I know the current state of my application.

Acceptance Criteria:

- Applicant can view submitted requests.

- Current status is displayed.

- Status reflects the latest reviewer action.

- Approved requests show APPROVED.

- Rejected requests show REJECTED.

- Requests awaiting review show UNDER REVIEW.

US-14 — Review Remarks

User Story:

As an inspection reviewer, I want to add review remarks so that the applicant can understand the reason for the inspection decision.

Acceptance Criteria:

- Reviewer can enter remarks.

- Remarks are associated with the correct request.

- Remarks are stored successfully.

- Applicant can view applicable remarks.

- Empty mandatory remarks are rejected where required by the workflow.

US-15 — Basic Error Handling

User Story:

As a system user, I want meaningful error messages so that I can understand and correct problems during system usage.

Acceptance Criteria:

- Invalid input produces an understandable message.

- Missing required information is identified.

- Failed operations do not silently fail.

- Database or server errors are handled appropriately.

- Users receive a clear indication when an operation is unsuccessful.

4. Product Backlog

The product backlog contains all MVP tasks prioritized according to business importance and implementation dependency.

| ID | Product Backlog Item | Priority | Story | Dependency | Status |
| --- | --- | --- | --- | --- | --- |
| MVP-01 | User Registration | High | US-01 | None | To Do |
| MVP-02 | User Login | High | US-02 | MVP-01 | To Do |
| MVP-03 | Vehicle Details Entry | High | US-03 | MVP-02 | To Do |
| MVP-04 | Inspection Request Creation | High | US-04 | MVP-03 | To Do |
| MVP-05 | Document Information Submission | High | US-05 | MVP-04 | To Do |
| MVP-06 | Input Validation | High | US-06 | MVP-03, MVP-05 | To Do |
| MVP-07 | Request Storage | High | US-07 | MVP-04 | To Do |
| MVP-08 | Reviewer Dashboard | High | US-08 | MVP-07 | To Do |
| MVP-09 | Request Details View | High | US-09 | MVP-08 | To Do |
| MVP-10 | Review Action | High | US-10 | MVP-09 | To Do |
| MVP-11 | Approval | High | US-11 | MVP-10 | To Do |
| MVP-12 | Rejection | High | US-12 | MVP-10 | To Do |
| MVP-13 | Status Tracking | High | US-13 | MVP-11, MVP-12 | To Do |
| MVP-14 | Review Remarks | Medium | US-14 | MVP-10 | To Do |
| MVP-15 | Basic Error Handling | Medium | US-15 | All core functions | To Do |

5. Priority Classification

The backlog is divided into three priority levels.

High Priority

The following are essential for the MVP:

- User registration.

- User login.

- Vehicle details.

- Inspection request creation.

- Document information.

- Input validation.

- Database storage.

- Reviewer dashboard.

- Request details.

- Review action.

- Approval.

- Rejection.

- Status tracking.

Medium Priority

The following support the core workflow:

- Review remarks.

- Basic error handling.

Low Priority

No low-priority functionality will be included in the frozen 15-task MVP. Additional features will be considered only during future scope expansion.

6. 15-Task Kanban Board

The development process will use a Kanban-style workflow.

The board will contain the following columns:

BACKLOG → TO DO → IN PROGRESS → TESTING → DONE

At the beginning of the project, all 15 MVP tasks are placed in the backlog.

| Task | Backlog | To Do | In Progress | Testing | Done |
| --- | --- | --- | --- | --- | --- |
| MVP-01 User Registration | ✓ |  |  |  |  |
| MVP-02 User Login | ✓ |  |  |  |  |
| MVP-03 Vehicle Details | ✓ |  |  |  |  |
| MVP-04 Inspection Request | ✓ |  |  |  |  |
| MVP-05 Document Information | ✓ |  |  |  |  |
| MVP-06 Validation | ✓ |  |  |  |  |
| MVP-07 Request Storage | ✓ |  |  |  |  |
| MVP-08 Reviewer Dashboard | ✓ |  |  |  |  |
| MVP-09 Request Details | ✓ |  |  |  |  |
| MVP-10 Review Action | ✓ |  |  |  |  |
| MVP-11 Approval | ✓ |  |  |  |  |
| MVP-12 Rejection | ✓ |  |  |  |  |
| MVP-13 Status Tracking | ✓ |  |  |  |  |
| MVP-14 Review Remarks | ✓ |  |  |  |  |
| MVP-15 Error Handling | ✓ |  |  |  |  |

During implementation, cards will be moved across the board according to their actual progress.

7. Scrum Sprint Plan

The 15 MVP tasks will be divided into short development sprints.

A three-sprint structure will be used.

Sprint 1 — Application Foundation

Goal: Establish the applicant-side workflow.

| Task | Description |
| --- | --- |
| MVP-01 | User Registration |
| MVP-02 | User Login |
| MVP-03 | Vehicle Details Entry |
| MVP-04 | Inspection Request Creation |
| MVP-05 | Document Information Submission |

Sprint 1 Outcome:

An applicant should be able to log in and create a basic vehicle inspection request.

Sprint 2 — Validation and Review

Goal: Build the reviewer-side inspection workflow.

| Task | Description |
| --- | --- |
| MVP-06 | Input Validation |
| MVP-07 | Request Storage |
| MVP-08 | Reviewer Dashboard |
| MVP-09 | Request Details View |
| MVP-10 | Review Action |

Sprint 2 Outcome:

A reviewer should be able to access and examine submitted inspection requests.

Sprint 3 — Decision and Completion

Goal: Complete the inspection workflow.

| Task | Description |
| --- | --- |
| MVP-11 | Approval |
| MVP-12 | Rejection |
| MVP-13 | Status Tracking |
| MVP-14 | Review Remarks |
| MVP-15 | Basic Error Handling |

Sprint 3 Outcome:

The complete inspection workflow should support submission, review, approval/rejection and status tracking.

8. Sprint Execution Workflow

Each task will follow the Agile workflow:

Backlog

↓

Task Selected

↓

To Do

↓

In Progress

↓

Code Completed

↓

Testing

↓

Acceptance Criteria Verified

↓

Done

A task will not be moved directly from development to Done without testing and verification.

9. Definition of Done

A task will be considered DONE only when all applicable conditions below are satisfied:

Requirement

- The user story has been implemented.

- All defined acceptance criteria have been satisfied.

- The implementation matches the approved MVP scope.

Development

- Code has been written following the project's coding structure.

- Code is committed to Git.

- Meaningful commit messages are used.

- No known critical errors remain.

Testing

- Functional testing has been performed.

- Relevant test cases have passed.

- Validation and error cases have been checked.

- Automated testing is added where applicable.

Review

- Code has been reviewed.

- Review comments have been addressed.

- The feature is suitable for merging.

Integration

- The feature has been successfully integrated into the development branch.

- Existing functionality continues to work.

- No critical regression has been introduced.

Documentation

- Relevant documentation has been updated.

- API or configuration information is updated where applicable.

Deployment Readiness

- The feature can be built successfully.

- The feature can be included in the CI/CD pipeline.

- Required configuration is documented.

Therefore:

A task is considered Done only when it is implemented, tested, reviewed, integrated and ready for deployment.

10. Agile Ceremonies

The project will follow simplified Scrum activities.

| Activity | Purpose |
| --- | --- |
| Sprint Planning | Select tasks for the upcoming sprint |
| Daily Stand-up | Track progress, current work and blockers |
| Development | Implement selected tasks |
| Testing | Verify functionality and acceptance criteria |
| Sprint Review | Demonstrate completed functionality |
| Sprint Retrospective | Identify improvements for the next sprint |
| Backlog Refinement | Review and prioritize upcoming work |

For the academic project, these activities may be documented rather than conducted as formal daily meetings.

11. DevOps Lifecycle

The development of the Vehicle Inspection Workflow will follow a continuous DevOps lifecycle.

The overall lifecycle is:

PLAN → CODE → BUILD → TEST → RELEASE → DEPLOY → OPERATE → MONITOR → FEEDBACK

12. DevOps Lifecycle Activities

12.1 Plan

Requirements and user stories are identified and prioritized.

Activities include:

- Requirement analysis.

- User story creation.

- Backlog management.

- Sprint planning.

- Scope management.

Tools:

Word / GitHub Projects

12.2 Code

Developers implement the approved user stories.

Activities include:

- Writing application code.

- Creating feature branches.

- Committing changes.

- Pushing changes to GitHub.

- Creating pull requests.

- Reviewing code.

Tools:

VS Code / Git / GitHub

12.3 Build

The application source code is compiled and packaged.

Activities include:

- Checking out source code.

- Installing dependencies.

- Compiling the application.

- Running the Maven build.

- Generating the application artifact.

Tool:

Jenkins + Maven

12.4 Test

The application is automatically tested.

Testing includes:

- Unit testing where applicable.

- Functional testing.

- Selenium WebDriver testing.

- Validation testing.

- Critical user journey testing.

Tools:

JUnit / Selenium / Maven / Jenkins

12.5 Release

A successful build and test result is prepared for deployment.

Activities include:

- Versioning.

- Creating release artifacts.

- Creating Git tags.

- Building Docker images.

- Maintaining release versions.

Tools:

Git / GitHub / Jenkins / Docker

12.6 Deploy

The tested application is deployed to the target environment.

Activities include:

- Creating the Docker image.

- Starting the application container.

- Configuring the deployment environment.

- Exposing the required application port.

Tools:

Jenkins / Docker / Nginx or Tomcat

12.7 Operate

The deployed application is kept available and functional.

Activities include:

- Starting and stopping containers.

- Checking application availability.

- Inspecting logs.

- Managing configuration.

- Recovering from deployment problems.

Tools:

Docker / Ansible

12.8 Monitor

The deployed application is checked for basic availability and health.

Activities include:

- Health checks.

- Container status checks.

- Application log inspection.

- Deployment verification.

Tools:

Docker / Jenkins / application health endpoint

12.9 Feedback

Results from testing, operation and user review are used to improve the application.

Feedback can result in:

- Bug fixes.

- New backlog items.

- Changes to existing requirements.

- Performance improvements.

- Future feature requests.

The feedback is then returned to the planning stage.

13. DevOps Lifecycle Diagram

The following diagram represents the proposed DevOps workflow:

┌───────────────┐

│     PLAN      │

│ Requirements  │

│ User Stories  │

│ Backlog       │

└───────┬───────┘

↓

┌───────────────┐

│      CODE     │

│ VS Code       │

│ Git / GitHub  │

└───────┬───────┘

↓

┌───────────────┐

│     BUILD     │

│ Jenkins       │

│ Maven         │

└───────┬───────┘

↓

┌───────────────┐

│     TEST      │

│ Selenium      │

│ JUnit         │

└───────┬───────┘

↓

┌───────────────┐

│    RELEASE    │

│ Git Tag       │

│ Docker Image  │

└───────┬───────┘

↓

┌───────────────┐

│    DEPLOY     │

│ Jenkins       │

│ Docker        │

└───────┬───────┘

↓

┌───────────────┐

│    OPERATE    │

│ Containers    │

│ Application   │

└───────┬───────┘

↓

┌───────────────┐

│    MONITOR    │

│ Health Check  │

│ Logs          │

└───────┬───────┘

↓

┌───────────────┐

│    FEEDBACK   │

│ Improvements  │

│ Bug Fixes     │

└───────┬───────┘

│

└──────────→ PLAN

14. Agile + DevOps Integration

Agile and DevOps will work together throughout the project.

The Agile process determines what needs to be built, while DevOps determines how the software is continuously built, tested, delivered and operated.

The integrated workflow is:

Agile Planning

↓

User Story

↓

Development

↓

Git Commit

↓

GitHub

↓

Jenkins

↓

Build

↓

Automated Testing

↓

Docker Image

↓

Deployment

↓

Operation / Health Check

↓

Feedback

↓

Backlog Update

↓

Next Sprint

This creates a continuous cycle where development and operations are connected rather than treated as separate activities.

15. Summary of Step 2

The Vehicle Inspection Workflow has been divided into 15 clearly defined Agile user stories with corresponding acceptance criteria. These stories form the product backlog and are organized into three development sprints.

A Kanban workflow consisting of Backlog, To Do, In Progress, Testing and Done has been defined to track implementation progress.

A Definition of Done has also been established to ensure that a task is not considered complete until its requirements, implementation, testing, review, integration and deployment readiness have been verified.

The DevOps lifecycle connects planning, development, building, testing, release, deployment, operation, monitoring and feedback into a continuous workflow.

This Agile and DevOps structure will serve as the foundation for the subsequent Git/GitHub, Jenkins, Selenium, Docker and Ansible activities.